## Slide 1: Decision Making Process For Cannon Beach Elementary Renovations
November 12, 2020

## Slide 2: Step 1: (COMPLETE)
The initial meeting introduced the ZCS Report of Preliminary Project Scope and Estimated Costs.

## Slide 3: It appears that there are viable funding options for whatever decision will be made.

## Slide 4: Step 2: (November 12th)
Council and the community will talk about and determine how decisions will be made throughout the project.

## Slide 5: Who will be the “decision maker” in terms of deciding what activities will be accommodated in the renovated facilities?

## Slide 6: Do we wish to duplicate the “Foredune Management” model of providing information and taking testimony?

## Slide 7: How many of these hearings do we think will be necessary?

## Slide 8: When should they start?

## Slide 9: How frequently should they occur?

## Slide 10: Do we want the input from the meetings be organized so that the data can be used in decision making?

## Slide 11: Strict time limits for all? Do we want to provide additional time for those making group proposals?

## Slide 12: Step 3
During this step the council and the community will hear from individuals and organizations regarding their thoughts and aspirations for the project.

## Slide 13: Step 4
The decisions Council will make will be to identify the types of spaces that will support the ideas/aspirations they heard in Step 3.

## Slide 14: These might include: -Classrooms for clubs -Classrooms for classes -Gym to support athletics -Gym to support social events -Cultural amenities -Historical amenities -Tribal exhibits -Gardens (community and indigenous)

## Slide 15: That is all the information we need to start the Design Process. Decisions regarding specific activities could be made during design or later in the process.

## Slide 16: Step 5: Design Process
An architect will take the list of spaces that was put forth by the Council and start working on schematic designs that will be reviewed by our citizens.

## Slide 17: The plans will be revised based on Council direction and the process will be repeated until they reach consensus.

## Slide 18: During this time the architects will also be developing designs to bring the facilities up to code so they can be safe to be used as we intend.